Project Planning Phase

|  |  |
| --- | --- |
| Team ID | PNT2022TMID53746 |
| Project Name | Signs with Smart Connectivity for Better Road Safety |
| Maximum Marks | 8 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional Requirement (Epic)** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| Sprint-1 | Initialization of Resources | Create and initialize accounts in various public APIs like Open Weather API. | 1 | Low | KeerthiabinovG  Prakash.k  Praveen.T.V  Sabarishwaran |
| Sprint-1 | Local  Server/Software Run | Write a Python program that outputs results  given the inputs like weather and location. | 1 | Low | KeerthiabinovG  Prakash.k  Praveen.T.V  Sabarishwaran |
| Sprint-2 | Push the software to  cloud | Push the code from Sprint 1 to cloud so it can  be accessed from anywhere | 2 | Medium | KeerthiabinovG  Prakash.k  Praveen.T.V  Sabarishwaran |
| Sprint-3 | Hardware initialization | Integrate the hardware to be able to access the cloud functions and provide inputs to the same. | 2 | High | KeerthiabinovG  Prakash.k  Praveen.T.V  Sabarishwaran |
| Sprint-4 | UI/UX Optimization & Debugging | Optimize all the shortcomings and provide better user experience | 2 | Medium | KeerthiabinovG  Prakash.k  Praveen.T.V  Sabarishwaran |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points**  **Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 20 | 31 Oct 2022 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 20 | 07 Nov 2022 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 20 | 14 Nov 2022 |